Progress since last milestone:

Matthew: Started Supa-Shooter Game

Chris: Finished hosting handler

Web app modularized

Rooms dynamically created

Connor: Game API Updated

Jared: Started Trivia Game

Milestones:

April 14:

Update Supa-Shooter to use Game API

Set up controller for supa-shooter

Set up default controller

Implement game in website

April 21:

Combine controller and SS

Test SS for 10 players

Test Game API and Controller API

Integrate more games

Finish Trivia game

Deploy Go on Google app engine (Chris) (April 7)

Risks:

We need many smartphones for testing.

Unexpected errors in the integration.

Compatibility across browsers.